D2C DELIVERY PLATFORM PROJECT PROPOSAL & QUOTATION Prepared by: Antigravity ¦ Date: April 20, 2026 ¦ Version: 1.0

# 1. Executive Summary

We propose to build a complete end-to-end D2C Delivery Platform comprising three integrated portals:

- Driver Mobile App (Android APK) — for delivery executives to manage daily routes, capture proof of delivery, and share live GPS location.

- Admin Web Panel — for operations managers to manage orders, drivers, routes, products, and view analytics.

- Customer Web App + Live Tracking Page — for end customers to browse products, place orders, and track their delivery in real time.

The platform is built on a modern, scalable technology stack: React 19 + TypeScript, Supabase (PostgreSQL + Auth + Realtime), Capacitor (Android APK), Google Maps API, Twilio (WhatsApp/SMS), and Razorpay (UPI/Card payments).

# 2. Portal 1 — Driver Mobile App (Android APK)

The Driver App is packaged as a native Android APK using Capacitor, giving delivery executives a mobile-first experience optimised for field use.

## 2.1  Authentication & Profile

- Secure login with role-based access (driver role only)

- Driver profile page with name and contact details

- Persistent session management across app restarts

## 2.2  Today's Route View

- Displays all assigned delivery stops for the day in optimized sequence

- Each stop shows customer name, address, order items, and payment method

- Status indicators: Pending / In Progress / Delivered / Failed

## 2.3  Stop Detail & Navigation

- Full order breakdown per stop (items, quantities, COD amount due)

- One-tap navigation: opens Google Maps / Waze for turn-by-turn directions

- Action buttons: Mark Delivered, Mark Failed, Attempt Rescheduling

## 2.4  Proof of Delivery

- Camera integration to capture delivery photo on-site

- Digital signature capture directly on screen

- Automatic upload to cloud storage, linked to the order record

## 2.5  Live GPS Tracking

- GPS toggle button in the app header (ON/OFF driver control)

- Pings live location to the server every 20 seconds when active

- Location data feeds the Admin Panel and Customer tracking page in real time

- Handles GPS errors gracefully with on-screen alerts

## 2.6  Cash / COD Summary

- End-of-day cash summary view

- Breakdown of COD collections per stop

- Total collected vs. expected comparison

## 2.7  Notifications

- In-app alerts when new routes are assigned by admin

- Automatic WhatsApp/SMS alerts sent to customers on status change (powered by Twilio)

# 3. Portal 2 — Admin Web Panel

A full-featured web dashboard accessible on desktop and mobile browsers, designed for operations managers to run day-to-day delivery operations.

## 3.1  Orders Management

- View all orders with filters by status, date, driver, and payment method

- Update order status manually (Confirmed, Out for Delivery, Delivered, Failed)

- View full order details: items, customer info, delivery address, payment

- Export orders to CSV/Excel

## 3.2  Driver Management

- Add, edit, and deactivate driver accounts

- View driver profile and route assignment history

- Monitor which drivers are currently active with GPS on

## 3.3  Route Planning & Optimization

- Assign multiple orders to a driver for a given date

- Automatic route sequencing using distance-based optimization (designed to plug into Google Routes API)

- Edit stop sequence manually with drag-and-drop reordering

- View complete route on a map with all stops plotted

## 3.4  Live Driver Tracking (Admin View)

- Real-time map showing all active drivers and their current GPS position

- See which delivery stop each driver is currently at

- Map updates every 20 seconds via Supabase Realtime

## 3.5  Product Catalog Management

- Add, edit, and deactivate products with images

- Bulk product upload via CSV/Excel template (batched 50 rows per call)

- Manage pricing, stock levels, and product availability

## 3.6  Analytics Dashboard

- Orders fulfilled per day, week, and month

- Revenue trends and COD vs. Prepaid split

- Top-performing drivers and failed delivery rate

## 3.7  User & Role Management

- Create accounts for admins, drivers, and customers

- Assign and change user roles at any time

- Role-based access control (RBAC): each role sees only their own portal

# 4. Portal 3 — Customer Web App + Live Tracking

A mobile-optimised web application for end customers to browse and order products, then track their delivery in real time.

## 4.1  Product Catalog

- Browse all available products with images, prices, and stock status

- Search and category filtering

## 4.2  Shopping Cart

- Add/remove items with live cart total

- Cart item count badge on navigation icon

- Persistent cart state across sessions

## 4.3  Checkout

- Enter or select a saved delivery address

- Choose payment method: UPI/Card (Razorpay) or Cash on Delivery

- Order confirmation page with unique tracking token

## 4.4  Live Order Tracking Page

- Shareable public tracking URL — no customer login required

- Real-time map showing driver's live GPS location and customer's delivery address

- Delivery status timeline: Order Confirmed → Out for Delivery → Delivered

- WhatsApp/SMS notification at each status change (powered by Twilio)

## 4.5  Order History

- View all past orders with status and item breakdown

- Re-order functionality with one tap

# 5. Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend Framework | React 19 + TypeScript | Fast, type-safe UI for all three portals |
| Styling | Tailwind CSS v4 | Responsive, utility-first design system |
| Mobile (Driver APK) | Capacitor (Android) | Wraps web app into native Android APK |
| Backend / Database | Supabase (PostgreSQL) | Database, Auth, Realtime subscriptions, Storage |
| Serverless Functions | Supabase Edge Functions | Notification triggers and business logic |
| Maps & Navigation | Google Maps JavaScript API | Live tracking map, routing, and navigation |
| Notifications | Twilio (WhatsApp + SMS) | Customer delivery status alerts |
| Payments | Razorpay | UPI, Credit/Debit card checkout |
| Build Tool | Vite | Fast local dev and production bundling |
| Hosting | Vercel / Supabase Cloud | Web app hosting and managed database |

# 6. Project Timeline

| Phase | Deliverables | Duration |
| --- | --- | --- |
| Phase 1 — Foundation | Database schema, Auth & RBAC, project setup, environment config | Week 1–2 |
| Phase 2 — Admin Panel | Orders, Drivers, Routes, Products modules | Week 3–5 |
| Phase 3 — Driver APK | Route view, Stop detail, GPS tracking, Proof of delivery, Cash summary | Week 6–8 |
| Phase 4 — Customer App | Catalog, Cart, Checkout, Live tracking page | Week 9–10 |
| Phase 5 — Integrations | Google Maps live tracking, Razorpay payments, Twilio SMS/WhatsApp | Week 11–12 |
| Phase 6 — Testing & Launch | QA, bug fixes, APK signing, production deployment | Week 13–14 |

Total Estimated Duration: 14 weeks (approximately 3.5 months)

# 7. Quotation

All prices are in USD. Payment terms: 40% upfront / 30% at mid-project (Phase 3 complete) / 30% on final delivery.

| Module | Description | Est. Hours | Cost (USD) |
| --- | --- | --- | --- |
| Driver Mobile App (APK) | Full Android APK: routes, GPS, proof of delivery, cash summary | 120 hrs | $3,600 |
| Admin Web Panel | Orders, drivers, routes, products, analytics, live tracking map | 160 hrs | $4,800 |
| Customer Web App | Catalog, cart, checkout, live tracking page | 100 hrs | $3,000 |
| Google Maps Integration | Live tracking map, route visualization | 20 hrs | $600 |
| Razorpay Integration | UPI + Card payment gateway | 15 hrs | $450 |
| Twilio SMS/WhatsApp | Customer notification triggers via Edge Functions | 15 hrs | $450 |
| QA & Testing | End-to-end testing across all portals | 30 hrs | $900 |
| Deployment & Setup | Supabase config, APK signing, hosting setup | 20 hrs | $600 |
| TOTAL PROJECT COST |  | 480 hrs | $14,400 USD |

Equivalent approx. ₹12,00,000 INR at current rates.

Optional Add-ons (available upon request):

- iOS App (Capacitor iOS build): +$2,500

- Advanced Route Optimization (Google Routes API): +$1,200

- In-app Driver Chat: +$1,500

- Annual Maintenance & Support retainer: $500/month

# 8. What Is Included

- Full source code ownership transferred to client upon final payment

- 30 days of post-launch bug support at no additional cost

- Deployment to production environment (Supabase + Vercel)

- Documentation: Technical docs and Admin user guide

- APK build: debug APK + release signed APK

# 9. What Is Not Included

- Third-party API costs (Google Maps, Twilio, Razorpay — billed directly to client accounts)

- Supabase hosting beyond free tier (client's own Supabase project)

- Content or product data entry

- Ongoing hosting fees after delivery

- iOS App (available as an add-on — see Section 7)

# 10. Terms & Conditions

- Payment Schedule: 40% to commence work, 30% at Phase 3 completion, 30% on final delivery.

- Revision Policy: Up to 2 rounds of revisions per module included. Additional revisions billed at $30/hr.

- Source Code: Delivered via private Git repository. Full ownership transfer on final payment.

- Confidentiality: All client data and business logic treated as strictly confidential.

- Warranty: 30-day post-delivery bug-fix warranty for issues found within the delivered scope.

- Scope Changes: Any feature additions beyond this proposal will be quoted separately before implementation.

# 11. Next Steps

To proceed with this project, please complete the following steps:

- Review and approve this proposal

- Sign the project agreement / Statement of Work (SOW)

- Make the 40% upfront payment to commence work

- Kick-off call to align on design preferences, branding, and environment setup

Thank you for considering Antigravity for this project. We are excited to build a robust, scalable delivery platform that empowers your operations team, delivery executives, and customers. tools.prateek@gmail.com ¦ Antigravity ¦ April 20, 2026